IS216 - Group Project - Proposal

Section

Team Name

Members of the Team

|  | Name | Email ID (e.g. bob.marley.2019) |
| --- | --- | --- |
| 1 |  |  |
| 2 |  |  |
| 3 |  |  |
| 4 |  |  |
| 5 |  |  |

Project Overview

(Provide an overall description of the project your team will be working on and the problem it solves.)

...

Objective(s) of the Project

(State the objective(s) of this project and any unique planned features you want to highlight.)

- …

- …

- …

- ...

Project Functionality

(List the key functionalities that the application will provide.)

- E.g. user reviews

- …

- …

- …

- …

- …

The kind of technology you are using

(Describe in brief (1-2 lines) what web technologies will be used.)

- E.g. Bootstrap for styling

- E.g. VueJS for front-end

- E.g. Express.js + MongoDB for back-end

- E.g. AWS for deployment

The kind of data store(s) you are using

(Describe in brief (1-2 lines) what data is stored.)

- … e.g. Cloud data storage - user reviews, … (... url...)

- … e.g. MySQL - user credentials, …

- ...

List of APIs used

(This list can be tentative. Students are allowed to add more later on.)
(Describe in brief (1-2 lines) how the API will be used. Provide the URL of the official API website where applicable.)

- … e.g. Food API - display recipe and ingredients (..... url ….)

- …

- ...

Who do what?

Describe task delegation by filling the table below:

|  | Name | Task |
| --- | --- | --- |
| 1 | Bob Marley | Project coordination and backend data stores |
| 2 | Lisa Pink | User reviews |
| 3 | ... | ... |
| 4 |  |  |
| 5 |  |  |

Other Remarks

## Project Progress Tracker

[Week 7 Updates]
Design of database - COMPLETE

Do by:   Thiang

Vet by:  Shar

User backend - INCOMPLETE (Failed Khin's tests)

Do by:   Lay

Vet by:  Khin

Book backend - NOT STARTED (Need more time for database design)

Do by:   Foo

Vet by:  Lwin

Discussion board backend 1 of 2 - INCOMPLETE (Need more time)

Do by:   Lwin

Vet by:  Thiang

Remarks:

Khin (MC) for weekly team meeting

Estimate 5% project completed

[Week 8 Plan]
Preparation of intro & tech stack slides

Do by:   Shar

Vet by:  Lay

User backend DEBUGGING

Do by:   Lay

Vet by:  Khin

Book backend

Do by:   Foo

Vet by:  Lwin

Discussion board backend 1 of 2 Extended

Do by:   Lwin

Vet by:  Shar

Remarks

Thiang is not assigned task because ... e.g. he is on overseas exchange, IS999 midterms